PRE-MEETING NOTES

Project Name: E-Commerce System Development (Shopee)

Meeting Title: Initial Project Discussion

Date: 31 March 2026

Time: 16.00 - 17.00

Platform / Location: President University Library

Prepared By:

- Azzahra Puteri Kamilah

- Marsha Aulia Rizky

- Marchella Keira Sambuaga

- Fatwa Putri Jingga

- Syakira Lathifa Awliya

# Meeting Objective

- To understand the project background and business needs of the e-commerce platform

- To define the initial project scope, including core features to be developed

- To identify key stakeholders and their roles in the project

- To align the team on the project goals and expected outcomes before development begins

# Project Background

The rapid growth of internet users and smartphone penetration in Indonesia has created a significant demand for a reliable and easy-to-use online shopping platform. Currently, many buyers and sellers still rely on conventional methods or fragmented platforms that lack a seamless end-to-end shopping experience.

Recognizing this gap, the founding team initiated this project to build Shopee, a mobile and web-based e-commerce platform that connects buyers and sellers in one integrated system. The platform aims to simplify the entire buying and selling process, from product discovery to payment and order fulfillment.

By addressing these challenges, Shopee seeks to capture the growing e-commerce market and deliver a seamless shopping experience for users across Indonesia. This is expected to drive increased transaction volume, higher seller and buyer engagement, and long-term revenue growth through platform fees and integrated payment services.

# Project Goal / Expected Outcome

- Develop a fully functional e-commerce platform (mobile & web) with core shopping features

- Enable users to search, purchase, and track products with ease

- Provide sellers with tools to manage their products and orders efficiently

- Deliver a secure and reliable payment system integrated within the platform

- Build a review and rating system to increase buyer trust and platform credibility

# Initial Scope

# In Scope

- Product Search & Filtering

  - The system will allow users to search for products using keywords

  - The system will display a list of relevant products based on search input

  - Users can filter products based on categories such as price, rating, and location

- Shopping Cart & Checkout

  - Users can add selected products to a shopping cart

  - Users can review, update, or remove items from the cart

  - The system will provide a checkout process to confirm orders

- Payment System

  - The system will support multiple payment methods (e.g., e-wallet, bank transfer)

  - Users can securely complete transactions within the application

  - The system will confirm successful or failed payments

- Order Tracking

  - Users can track the status of their orders after checkout

  - The system will display order progress (e.g., processed, shipped, delivered)

- Rating & Review

  - Users can give ratings and write reviews after receiving products

  - The system will display reviews to help other users make decisions

Out of Scope

- Seller management system (e.g., seller dashboard, inventory management)

- Advanced recommendation system (AI-based suggestions)

- Promotional features (e.g., flash sale, live shopping)

- Internal logistics management system

- Detailed backend infrastructure design

# 5.   Key Stakeholders

| Role | Name | Responsibility |
| --- | --- | --- |
| Business Owner | Fasya Nabila Salim | Define business vision, objectives, and approve major decisions |
| Project Manager | Azzahra Puteri Kamilah | Oversee project progress, coordinate team members, manage timeline, and ensure all deliverables including system design and testing are completed. |
| Business Analyst | Marchella Keira Sambuaga | Define meeting objectives, project background, and expected outcomes; analyze business needs and develop system blueprint (use case, activity diagram). |
| System Analyst | Syakira Lathifa Awliya | Define project scope (in-scope & out-of-scope), identify stakeholders, and contribute to system modeling such as Data Flow Diagram (DFD). |
| Product Manager | Marsha Aulia Rizky | Develop project timeline, manage resources, and define expected outputs to ensure alignment with project goals. |
| Software Developer | Fatwa Putri Jingga | Identify technical constraints, risks, and dependencies; support system development and assist in implementing database design (ERD). |
| UI/UX Designer | Emily Tan | Design user interface and ensure a user-friendly experience across all features. |
| Database Administrator | Sarah Amanda | Design and manage database structure, including Entity Relationship Diagram (ERD), to ensure data consistency and performance. |
| QA / Testing Engineer | John Doe | Develop and execute testing scenarios, including extensive test cases, to ensure system functionality and quality. |
| DevOps Engineer | Clara Wijaya | Manage deployment, system integration, and ensure application reliability. |

# Initial Requirements

Functional Requirements

- Sign Up

    - The system shall allow users to register using email or phone number

    - The system shall validate user input during registration

    - The system shall verify user identity using OTP

- Login

    - The system shall allow users to login using registered credentials

    - The system shall validate user credentials

    - The system shall display error messages for invalid login

- Product Search & Filtering

    - The system shall allow users to search products using keywords

    - The system shall display search results

    - The system shall allow filtering by price, rating, and location

- Shopping Cart & Checkout

    - The system shall allow users to add products to cart

    - The system shall allow users to update or remove items from cart

    - The system shall allow users to proceed to checkout

    - The system shall allow users to select shipping options

- Payment System

    - The system shall allow users to select payment methods

    - The system shall process payment transactions

    - The system shall update payment status

- Order Tracking

    - The system shall allow users to track order status

    - The system shall display delivery progress

    - The system shall update tracking information

- Rating & Review

    - The system shall allow users to submit ratings

    - The system shall allow users to write reviews

    - The system shall display reviews on product pages

Non-Functional Requirements

- Performance

    - The system shall display results within 2 seconds

    - The system shall process transactions within 5 seconds

- Security

    - The system shall encrypt user data

    - The system shall ensure secure authentication

- Usability

    - The system shall provide an easy-to-use interface

    - The system shall ensure simple navigation

- Reliability

    - The system shall maintain system uptime of 99%

    - The system shall ensure data consistency

- Integration

    - The system shall integrate with payment gateway

    - The system shall integrate with logistics services

# Assumptions

- Users have access to a stable internet connection

- Users use a smartphone or web browser to access the system

- Users can understand basic application navigation

- System has access to a centralized database for storing user, product, and transaction data

- System is developed as a web/mobile-based application

- User authentication (login system) is available and functional

- System can integrate with external payment gateways for processing transactions

- System can integrate with logistics services for order tracking

- Third-party services (payment and delivery) are available and functioning properly

- Product data (name, price, stock) is already available in the system

- Sellers have already listed products in the system

- All transactions are recorded and stored securely

# Constraints

- No existing codebase or infrastructure 
The platform must be built entirely from scratch with no prior system to reference or reuse.

- Limited project timeline 
The entire development cycle must be completed within approximately 5–6 weeks starting from Week 11, from requirement gathering through to deployment.

- Selected scope limited to 5 core features 
The team has chosen to focus on 5 features only (Product Search & Filtering, Shopping Cart & Checkout, Payment System, Order Tracking, and Rating & Review). Other features are intentionally excluded to keep the project manageable.

- Limited team size 
The project is handled by 5 group members only with no external developers or additional resources.

- No budget for licensed tools 
All tools used must be free or open-source (e.g., VS Code, Android Studio, MySQL or Firebase).

- UI/UX design based on references only 
Interface design is based on existing application screenshots, with no dedicated UI/UX Designer in the team.

# Risks / Potential Issues

| Risk | Impact | Mitigation/Note |
| --- | --- | --- |
| Unclear or changing requirements | Scope creep disrupts schedule and causes rework | Freeze scope after kick-off; any changes require full team approval |
| Payment system integration failure | Broken payment flow undermines user trust and core transactions | Use sandbox payment gateway (e.g., Midtrans); conduct security testing before deployment |
| Uneven workload distribution | Bottlenecks in key features (e.g., cart or order tracking) can delay overall delivery | Define clear feature ownership; conduct weekly check-ins; redistribute tasks if needed |
| Poor data integrity in product search | Inconsistent data leads to inaccurate search results | Define consistent data schema; use structured dummy data for testing |
| Delayed or incomplete testing phase | Undetected bugs result in non-functional product at deployment | Allocate dedicated testing weeks; prioritize critical flow testing (checkout and payment) |
| Third-party service unavailability | Payment and tracking features cannot be integrated or tested | Prepare mock API as fallback; confirm sandbox availability at project start |

# Dependencies

- All 5 features must be agreed upon and approved by the full team before development starts.

- System design and database schema must be finalized during the Design/Planning phase before any development begins.

- Development environment (shared repository, tech stack, local server) must be set up by all members before development phase starts.

- Product Search & Filtering and Shopping Cart must be completed before Checkout and Payment System can be developed and tested.

- Payment System must be fully integrated before Order Tracking can be developed, as tracking is triggered after a successful transaction.

- Order Tracking must be in place before Rating & Review can be developed, as reviews are based on completed orders.

- External payment gateway integration must be confirmed before the Payment System can be finalized.

- Logistics service integration must be available before Order Tracking can display accurate delivery progress.

# Timeline / Target Milestones

| Activity / Phase | Target Date | Note |
| --- | --- | --- |
| Requirement Gathering | 5 April | Identify user problems and define main features |
| Design/Planning | 6 – 14 April | Decide system flow and feature structure (based on existing apps/screenshots) |
| Development | 15 – 30 April | Build core features such as search, cart, payment, etc., based on defined requirements |
| Testing | 1 – 5 May | Check for bugs and make sure all features work properly |
| Deployment | 6 – 8 May | Final release or project submission |

# Budget / Resource Consideration

The project is planned with a moderate and pre-approved budget before development starts. The budget is mostly fixed, but there is still a possibility of small adjustments if needed during the project.

If there is a risk of going over budget, the team will prioritize the most important features first and reduce or delay less critical features. This helps keep the project within budget while still delivering the main functionality.

The project will mainly use an internal team, since it is a small-scale development. External vendors are not required, except for specific services such as payment integration if needed.

The tools and platforms used include:

- Development tools (e.g., VS Code, Android Studio)

- Database (e.g., MySQL or Firebase)

- Basic cloud or hosting services

In terms of human resources, the project requires:

- Mobile App Developer, to build and implement the features

- Software QA Engineer, to test the system and ensure quality

UI/UX design is based on existing application references (screenshots), so a dedicated UI/UX Designer is not required.

# 13.       Expected Output from This Meeting

- A clear agreement on the project objective

- A defined scope of the project

- A list of main features to be developed

- A basic timeline for the project

- An understanding of resources needed (team and tools)